**Hassan – Bangalore New Lines Railway Projects**

 The Hassan-Bangalore New Railway Project was sanctioned by the Railway Board in 1996-97 and the South Western Railway Department was given 166 km. The cost of the project is Rs. 355.5 crore till 2010, with a cost of 42 km. The completion of the scheme is to ensure the importance of the project and the order of the Scheme is to be taken up on 50% of the cost of the project under the scheme: MoU 35 Rare 2009 Date: Administrative approval on 24.04.2010.

The basic estimate of the scheme is Rs. 998.40 crore and then the revised estimate of Rs. 1289.92 crore has been sanctioned by the state government and Rs. 465.17 crore has been released in the state.

167 km The project consists of 16 train stations (Hassan, Shantigrama, Chanarayapatana, D. Seawalli, Shravanabelagala, Hirissave, Balagangadhara Nagar, Siddhapura, Ediyur, Kunigal, Thippasandra, Solur, Nelamangala, Soledevanahalli, Chikkabanavara, Bangalore). 42 km in phase Traffic was opened to Hassan-Shravanabelagala in 2006. Secondly 14 km January, 2017 to Sanalamangala-Shravanabelagala in May, 2013 till May 2013

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sl.No** | **LC No** | **File No** | **Location** | **Administrative Approval Go No and Date** | **Total Estimated Cost** | **State Share** | **Amount Realeased** | **Balance** |
| **1** | **1** | **IDD 161 NSW 2014** | **Hubballi -Kusgal ( Hosapete) Section near NH - 63** | **IDD 161 NSW 2014, Dated:18.06.2015** | **39.69** | **19.85** | **11.48** | **8.37** |
| **2** | **3A** | **IDD 128 NSW 2015** | **Chittapura, Kalaburagi** | **IDD 102 NSW 2013 Dated: 04.03.2014** | **23.4** | **12.2** | **7.00** | **5.20** |
| **3** | **7** | **IDD 123 NSW 2013** | **Bangarapete - Mariguppam division near Origham Km. 11/600-700** | **IDD 123 NSW 2013Dated: 06.08.2016** | **24.79** | **12.39** | **0.57** | **11.82** |
| **4** | **16** | **IDD 32 NSW 2012** | **Kengeri - Hejjala** | **IDD 57 NSW 2009, Dated:31.05.2011** | **23.73** | **12.51** | **0.00** | **12.51** |
| **5** | **21** | **IDD 51 NSW 2014** | **Yelahanka - Rajanakunte** | **IDD 51 NSW 2014, Dated:16.04.2015** | **27.6** | **15.04** | **10.00** | **5.04** |
| **6** | **27** | **IDD 109 NSW 2013** | **Rajanukunte - Doddaballapura** | **IDD 80 NSW 2018, Dated:05.12.2018** | **56.9** | **28.77** | **28.76** | **0.01** |
| **7** | **32** | **IDD 120 NSW 2014** | **Doddaballapura - Oddarahalli**  | **IDD 81 NSW 2018 Dated:04.12.2018** | **45.8** | **25.26** | **25.26** | **0** |
| **8** | **32** | **IDD 118 NSW 2015** | **Between Beeruru - Talaguppa Km. 43** | **IDD 58 NSW 2011, Dated:20.11.2012**  | **18.3** | **18.03** | **11.15** | **6.88** |
| **9** | **32** | **IDD 71 NSW 2016** |  **Gadag- Hombal Stations @ Km.56/300-400** | **IDD 71 NSW 2016 dt 12.09.2016** | **23.08** | **13.79** | **2.50** | **11.29** |
| **10** | **43 A** | **IDD 15 NSW 2013** | **Bidar** | **IDD 52 NSW 2011, Dated:19.07.2012** | **5.8** | **3.91** | **3.30** | **0.61** |
| **11** | **45 & 46** | **IDD 16 NSW 2013 (Deposit)** | **Bidar** | **IDD 51 NSW 2011 dt: 27.04.2012** | **2.15** | **2.15** | **0.8944** | **1.2556** |
|  |  |  |  |  |  |  |  |  |
| **12** | **47** | **IDD 04 NSW 2016** | **Bengaluru - Mysuru** | **IDD 152 NSW 2013 Dated: 26.02.2014** | **15.00** | **7.5** | **3.00** | **4.5** |
| **13** | **48** | **`IDD 115 NSW 2015** | **Shivamogga**  | **IDD 57 NSW 2009 Dated: 31.05.2011** | **16.40** | **8.93** | **8.93** | **0.00** |
| **14** | **62 & 64** | **IDD 09 NSW 2012** | **Bhagyanagar - Koppal** | **IDD 09 NSW 2012 Dated: 20.01.2014** | **35.13** | **17.57** | **20.41** | **4.88** |
| **15** | **83 B** | **IDD 110 NSW 2013** | **Afzalpura Road near Gulabarga** | **IDD 64 NSW 2009, Dated:20.11.2012** | **19.35** | **8.05** | **8.00** | **0.05** |
| **16** | **Bridge No.567/1** | **IDD 05 NSW 2014** | **Construction of approach road near Mother Theresa School near new Jevargi Road, Kalaburagi.** |  **IDD 05 NSW 2014 Dated:03.07.2017** | **23.5** | **23.50** | **5.00** | **18.50** |
|  |  |  |  |  |  |  |  |  |
| **17** | **80** | **IDD 110 NSW 2012** | **Vajra Hanuman Temple at Vijayapura Town** | **IDD 110 NSW 2012 dt:20.09.2016** | **26.25** | **18.01** | **12.00** | **6.01** |
| **18** | **101** | **IDD 01 NSW 2013** | **Srirangapatna - Naganahalli** | **IDD 01 NSW 2009, Dated:30.01.2014** | **16.20** | **8.10** | **8.06** | **0.04** |
| **19** | **110** | **IDD 100 NSW 2015** | **Bellari - Bellari Cantt. 204/700-800** | **IDD 39 NSW 2015, Dated:29.04.2015** | **18.93** | **9.66** | **6.00** | **3.66** |
| **20** | **111** | **IDD 39 NSW 2011** | **Bellari**  | **IDD 57 NSW 2009, Dated:31.05.2011** | **24.63** | **12.31** | **0.00** | **12.31** |
| **21** | **112** | **IDD 137 NSW 2014** | **Hubballi - Guntakal** | **IDD 137 NSW 2014, Dated:19.06.2015** | **21.91** | **10.95** | **6.00** | **4.95** |
| **22** | **114** | **IDD 52 NSW 2012** | **Bellary - Sathyanarayanapet** | **IDD 52 NSW 2012, Dated:22.03.2017 (revised estimate)** | **49.25** | **38.53** | **29.83** | **8.7** |
| **23** | **116** | **IDD 97 NSW 2013** | **Bangarapete - Maralahalli** | **IDD 97 NSW 2013 Dated: 10.05.2016** | **18.47** | **19.91** | **18.10** | **1.81** |
| **24** | **120** | **IDD 127 NSW 2013** | **Byatarayanahalli - Taykal** | **IDD 127 NSW 2013 01.03.2017** | **23.49** | **12.68** | **0.94** | **11.74** |
| **25** | **129** | **IDD 121 NSW 2014** | **Devanagundi - Hosakote** | **IDD 121 NSW 2014 dated: 03.05.2016** | **18.59** | **9.51** | **0.00** | **9.51** |
| **26** | **146 B** | **IDD 76 NSW 2012** | **Pedal Bajaar Road near Mangalore** | **IDD 57 NSW 2009, Dated:31.05.2011** | **5.16** | **2.28** | **2.28** | **0** |
| **27** | **KM 326/10-327**  | **IDD 134 NSW 2014** | **Davanagere - Harihara Section** | **IDD 37 NSW 2011, dated: 13.12.2012** | **19.13** | **19.13** | **17.09** | **2.04** |
| **28** | **Approch road to KM 326/10-327 D-H** | **IDD 105 NSW 2015** | **Davanagere - Harihara Section** | **IDD 105 NSW 2015 dt:25.08.2016** | **21.757** | **21.757** | **1.35** | **0.00** |
| **29** | **385** | **IDD 52 NSW 2013** | **Londa - Meeraj** | **IDD 52 NSW 2013, Dated:09.09.2014** | **19.38** | **9.69** | **8.00** | **1.69** |
| **30** | **388A** | **IDD 83 NSW 2013** | **Hubballi - Meeraj** | **IDD 57 NSW 2009 Dated: 31.05.2011 revised on 04.05.2017** | **24.05** | **14.86** | **14.86** | **0** |
| **31** | **438** | **IDD 39 NSW 2015** | **Rayabhag - Chinchili Londa - Miraj Section** | **IDD 39 NSW 2015 dated:23.08.2016** | **16.42** | **8.55** | **5.00** | **3.55** |
| **32** | **27 & 47** | **IDD 120 NSW 2015** | **Chinnadagudihundi and Badanaguppe Mysore Chamarajanagara Section** | **IDD 123 NSW 2012Dated: 20.01.2016** | **41.55** | **20.77** | **0.00** | **20.77** |
| **33** | **Km 129/900-130/000** | **IDD 158 NSW 2015** | **Naganahalli Yard**  | **IDD 07 NSW 2012 dated: 06.02.2013** | **2.00** | **2.00** | **2.00** | **0.00** |
| **34** | **381** | **IDD 154 NSW 2015** | **Desur - Belagavi Station, Belagavi** | **IDD 154 NSW 2015 Dated: 19.04.2017** | **27.28** | **14.53** | **1.75** | **12.78** |
| **35** | **227** | **IDD 141 NSW 2016** | **Byadagi -Motebennur Byadagi Yard, Haveri** | **IDD 141 NSW 2016 Dated: 19.04.2017** |  | **17.74** | **6.00** | **11.74** |
| **36** | **102** | **IDD 135 NSW 2016** | **kuditini yard Between Hospete- Bellary station.** | **IDD 135 NSW 2016 dated: 16.01.2018** | **26.36** | **13.18** | **1.00** | **12.18** |
| **37** | **81** | **IDD 108 NSW 2015** | **Hbrhimpura - Vijayaopura stations (Gadag-Hutagi)** | **IDD 108 NSW 2015, Dated 16.12.2017** | **20.62** | **12.01** | **0.00** | **12.01** |
| **38** | **03 Km.1/600-700** | **IDD 67 NSW 2011** | **Hassan-Sakleshpur**  | **IDD 63 NSW 2018, Dated:19.09.2018** | **45.99** | **27.70** | **3.00** | **24.70** |
| **39** | **79** | **IDD 77 NSW 2016** | **Holenarisepura -Mavinekere**  | **IDD 77 NSW 2016, Dated:23.08.2018** | **39.93** | **19.96** | **0.00** | **251.11** |
|  |  |  | **Total**  |  | **927.97** | **573.267** | **289.514** | **251.11** |